PALISADE Engineering Log · Milestone M4 Platform & Observability: who is using it, what it costs, and whether it's healthy

| Field | Detail |
| --- | --- |
| Milestone | M4 - Platform Features & Observability |
| Goal | The platform becomes multi-tenant and legible - who is using it, what it costs, and whether it is healthy |
| Result | Passed. Two tenants sent real traffic against the live cluster; tenant-b's small budget was exhausted mid-run (22 429 budget_exhausted responses) while tenant-a stayed at 100% success - recorded in docs/evidence/m4/ |
| Rebuild | Passed from a clean rebuild, with two gaps the rebuild itself found and closed. make down && make up && make gpu-check && make gitops brought a brand-new cluster to all six Applications Synced + Healthy - policies, secrets, the palisade chart, the observability secret, and the observability stack itself, in that order. tests/load/two-tenants.js then passed for real against the rebuilt cluster, re-run a second time after a Redis restart for a clean budget state (tenant-a 100% success over 31 requests, tenant-b budget-exhausted 23 times) - docs/evidence/m4/08-two-tenants-k6-run-post-rebuild.txt. The rebuild was not hands-free the first time: make up hit a transient Docker network race right after make down and needed one manual retry, and a cluster left stopped by a prior session needed k3d cluster start by hand. Both are now in scripts/cluster-up.sh itself, per the project rule that a fix needed once belongs in the script, not in a person's memory of what to type |
| Gateway | Redis-backed per-tenant rate limits and token budgets (atomic Lua reservation), a response cache that still bills budget on a hit, a regex prompt guard, and a structured audit log at every terminal outcome |
| Observability | Prometheus, Grafana, kube-state-metrics and an nvidia-smi GPU exporter - four dashboards, five alert rules, deliberately decoupled from the core workload chain |
| New code | services/gateway/app/{tenancy,cache,guard}.py, deploy/charts/palisade (Redis), deploy/observability{,-secrets}/, tests/load/two-tenants.js, ADRs 0021-0023 |

## How this document is organised

Same structure as M0-M3, answering the same six standing questions.

| The question | Where it is answered |
| --- | --- |
| 1. Everything that was done | §4 What was built and §5 How it was done |
| 2. What was done differently, and why | §7 Deviations |
| 3. How it was done | §5, plus §6 - the GPU exporter bug a real pod exposed |
| 4. What the limitations are | §9 Limitations |
| 5. Why this tool/approach over the alternatives | §8 Tool choices, ADRs 0021-0023 |
| 6. Plain language and technical, both | Throughout, as IN PLAIN LANGUAGE / TECHNICALLY pairs |

THE ONE THING TO TAKE AWAY FROM M4 A metric that is merely collected can still lie. The cache had to be made to bill a tenant's budget on a hit, not just on a real generation, or the cost dashboard would show a customer's spend vanishing the moment their traffic got predictable - the opposite of what a cost-attribution dashboard exists to show.

# 1. What M4 Was For

## 1.1  The goal, stated simply

| IN PLAIN LANGUAGE | M3 made the cluster refuse anything it couldn't verify. M4 makes the platform answer three questions an operator actually needs answered: who is using it, what it costs, and whether it is healthy right now. Before M4, every API key had the same unlimited budget and nobody could see GPU load, spend per customer, or security events without reading pod logs by hand. |
| --- | --- |
| TECHNICALLY | Move tenant identity from a flat hash list to named tenants with a rate limit and a token budget each, backed by Redis for the mutable state (rate-limit windows, budget counters, a response cache). Add a regex-based input guard. Ship Prometheus, Grafana, kube-state-metrics and a GPU exporter as their own Argo CD-managed stack, with four dashboards and five alert rules. |

## 1.2  The acceptance test

| Criterion (from the plan) | How it was demonstrated | Evidence |
| --- | --- | --- |
| Two tenants show divergent spend on the dashboard | tenant-a (50,000-token budget) and tenant-b (500-token budget) both sent real chat-completion traffic at a fixed 1 req/s for 30s via tests/load/two-tenants.js | 01-two-tenants-k6-run.txt |
| One hits its budget ceiling and receives 429 while the other is unaffected | tenant-b: 22 429 budget_exhausted out of 31 requests. tenant-a: 100% success (30/30), real GPU latency up to 4.05s | 01-two-tenants-k6-run.txt |
| (supporting) The dashboards and alerts are real, not decorative | All five Prometheus scrape targets up; all four Grafana dashboards provisioned; PalisadeTenantBudgetExhausted fired live with the correct tenant label once triggered | 02-observability-verification.txt |

WHY THE CACHE MATTERED TO THE TEST, NOT JUST THE BUDGET A cache hit still costs nothing on the GPU - so a load test using one fixed prompt would cache-hit after the first call and never really exercise the budget path. tests/load/two-tenants.js puts the VU and iteration number into every prompt so each request is a real generation, and the gateway bills a cache hit's actual recorded usage to the tenant's budget regardless (ADR 0021) - so the acceptance test is honest either way.

# 2. What Was True Going Into M4

| Inherited from M3 | Consequence for M4 |
| --- | --- |
| auth.py already returned a hash and said, verbatim, 'M4 moves the lookup to Redis' | The literal reading would need a seeding mechanism and move tenant identity out of Git - the actual design keeps identity in config and only mutable state in Redis (ADR 0021) |
| A NetworkPolicy already had an inert, unused rule for Redis on vLLM's gateway-only ingress | Redis's own NetworkPolicy and the gateway's egress rule to it needed zero edits to the existing allow-gateway policy |
| Kyverno's pod-security baseline was scoped to the palisade namespace only | The new monitoring namespace's pods (Prometheus, Grafana, etc.) are outside what that policy enforces - hardened anyway, by choice, not by requirement |
| make up-full existed, reserved for 'M4 observability', identical to up-lite | A real RAM measurement (5.4 GiB used, 4.3 GiB free, inside the 9.7 GiB WSL2 cap) showed the whole stack fits under 1 GiB combined - the toggle the plan assumed turned out unnecessary |

# 3. Decisions, With the Decision Records

| ADR | Decision | In one line, why |
| --- | --- | --- |
| 0021 | Tenant identity/limits in config; rate-limit, budget and cache state in Redis | Keeps tenant provisioning a Git commit (GitOps posture) while giving the mutable, per-request state a race-safe, shared store |
| 0022 | Prompt guard: regex heuristics, not a model call | A second generation per request would roughly double GPU time on hardware that's already the tightest constraint, for a guard with no evaluated accuracy yet |
| 0023 | Plain manifests for Prometheus/Grafana, no Operator, no Alertmanager, decoupled sync-wave | Four small Deployments beat one Operator's CRDs for four fixed, known targets; a stalled dashboard image must never block the gateway |

# 4. What Was Built

## 4.1  The request path, extended

POST /v1/chat/completions
  1. rate limit     tenancy.TenantStore.check_rate_limit  - sliding window, Lua script
  2. input guard    guard.apply_guard  - length / injection reject, PII redact
  3. budget reserve tenancy.TenantStore.reserve_budget    - atomic INCRBY + check, Lua script
  4. cache lookup   cache.ResponseCache.get  - keyed on tenant + model + messages + params
  5. upstream call  (only on a cache miss) - vLLM, with X-Request-ID forwarded
  6. reconcile      adjust_budget(actual - reservation); bill tenant_tokens_total
  7. audit line     one structured log event, tenant + outcome + tokens, never prompt content

## 4.2  The pieces

| Component | What it does | Where |
| --- | --- | --- |
| TenantStore | Two Lua scripts: atomic budget reservation (with TTL self-repair) and sliding-window rate limiting via a sorted set | app/tenancy.py |
| ResponseCache | Per-tenant-keyed cache; a hit still bills the tenant's real recorded usage | app/cache.py |
| Prompt guard | Length clamp, injection regexes, PII redaction (email/SSN/credit-card shaped) - each outcome a labelled metric | app/guard.py |
| Audit logging | One chat_completion_settled event per request, at every terminal point including rejections - tenant, outcome, status, token counts, duration; never the prompt | app/routes/chat.py |
| Redis | Backs all of the above; no PVC (in-memory only, ADR 0023's reasoning applies here too) | deploy/charts/palisade/templates/redis-*.yaml |
| Prometheus | Five static scrape targets: gateway, vLLM, kube-state-metrics, GPU exporter, Kyverno; five alert rules | deploy/observability/prometheus*.yaml |
| Grafana | Four dashboards, file-provisioned from ConfigMaps so every panel is a diffable file in Git | deploy/observability/grafana*.yaml |
| kube-state-metrics | Narrow ClusterRole (pods only) - feeds the restart-loop alert | deploy/observability/kube-state-metrics.yaml |
| GPU exporter | Project-built; wraps nvidia-smi, the only option that works under WSL2's NVML gap (ADR 0002/0023) - took two fixes to get real data out of it, §6 | docker/gpu-exporter/, deploy/observability/gpu-exporter.yaml |

## 4.3  The four dashboards

| Dashboard | What it answers |
| --- | --- |
| SLO | Request rate by status, chat-completion error rate, p95 latency, p95 time-to-first-token |
| GPU & Model | GPU utilisation / VRAM (nvidia-smi - see §6), vLLM's own queue depth, completion tokens/sec |
| Cost & Tenancy | Tokens/sec by tenant, budget remaining by tenant, budget-exhausted rejections by tenant, cache hit rate, tokens saved by the cache |
| Security | Auth failures by reason, prompt-guard blocks by reason, rate-limited requests by tenant, Kyverno admission denials by rule |

## 4.4  The alert rules

| Alert | Fires when |
| --- | --- |
| PalisadeSLOBurnRateHigh | Chat-completion 5xx rate over 5%, sustained for: 5m |
| PalisadeGPUSaturated | GPU utilisation over 95%, sustained for: 10m |
| PalisadeTenantBudgetExhausted | increase(...[5m]) > 0 on budget-exhausted rejections - confirmed firing live, §6 and docs/evidence/m4/ |
| PalisadeInjectionBlockSpike | More than 5 suspected prompt-injection attempts, increase(...[5m]) |
| PalisadeRestartLoop | Any palisade namespace pod restarts more than 3 times, increase(...[15m]) |

# 5. How It Was Done

Step 1.  Gateway features built and unit-tested before touching the cluster

tenancy.py's two Lua scripts, cache.py, guard.py, and chat.py's rewritten request pipeline, all developed against fakeredis (with the lua extra, so the scripts themselves run under test, not just mocked around) - 48 tests passing before any image was built.

Step 2.  A pre-existing bug found and fixed in the same pass

The streaming path's finally block incremented status="200" on every request regardless of the actual outcome - every streaming error was also counted as a success. Fixed by tracking the real status in a variable and incrementing once.

Step 3.  Infra built as plain manifests, validated before any cluster touched them

helm template plus kubectl apply --dry-run for the chart's Redis addition; promtool check rules/check config for syntax, then promtool test rules (tests/prometheus/) against synthetic input series for every rule's actual firing behaviour; each dashboard JSON parsed to confirm it was valid before it ever reached Grafana.

Step 4.  A real bug in the secrets mechanism, found before it shipped

The sops-decrypt CMP's generate command concatenates every *.yaml file in a source directory with no document separator - safe for one file, broken for twelve. Caught by simulating the plugin's exact shell command against both directories before committing, not by a failed sync. Fixed by giving the one encrypted file its own single-file directory and Argo CD Application (palisade-observability-secrets) rather than trying to patch the plugin.

Step 5.  CI caught a real, unrelated CVE on the first push

Trivy failed the build on a new HIGH finding in libpcre2 - a base-image package, not anything M4 touched. Bumped python:3.12-slim's pinned digest to its current build (checked against Docker Hub's tags API, scanned locally with trivy before pushing again); the newer build also incidentally cleared two openssl CVEs that had been accepted-risk entries since M2.

Step 6.  Live verification, not just a green pipeline

After the bump-digest PR merged: a full make down && make up && make gitops clean rebuild; tests/load/two-tenants.js run for real against the rebuilt cluster with the two SOPS-encrypted demo keys; every Prometheus target and Grafana dashboard checked by hand; one alert (PalisadeTenantBudgetExhausted) deliberately triggered and confirmed firing.

Step 7.  A second pass found four more gaps a first pass at 'done' had missed

The streaming path (M1's actual request shape) had never been exercised live - sent one for real, read the audit line, both token counts non-zero and correct (docs/evidence/m4/07-streaming-live.txt). Kyverno's signature policy covered the gateway and model-verify but not the gpu-exporter image, in a different namespace - added a third rule, confirmed the real signed image still gets admitted after a rollout restart. The Cost dashboard was missing the one panel the plan explicitly promised ('tokens saved measured'). And promtool test rules had no way to run itself - added make test-alert-rules and a CI job that needs no cluster.

## 5.1  The commands that matter

make down && make up && make gpu-check && make gitops   # clean rebuild, M0-M4 all Synced/Healthy
kubectl -n palisade port-forward svc/palisade-gateway 18080:8080 &
PALISADE_TENANT_A_KEY=... PALISADE_TENANT_B_KEY=... k6 run tests/load/two-tenants.js
kubectl -n argocd get applications          # six, all Synced / Healthy
curl .../api/v1/targets | jq '.data.activeTargets[].health'   # five x "up"

# 6. Deep Dive - Two Bugs Behind One Empty Dashboard Panel

| IN PLAIN LANGUAGE | A small metrics-collecting program ran perfectly well and still produced no GPU numbers at all. It calls the same nvidia-smi tool that works everywhere else in this project. Two separate things were wrong with it, and fixing only the first one - which looked like the whole story - still wasn't enough. |
| --- | --- |
| TECHNICALLY | First: utkuozdemir/nvidia_gpu_exporter ships no shell and no /usr/bin at all - confirmed directly, even docker run --entrypoint ls fails. CDI's injection hook places nvidia-smi by symlinking it into /usr/bin, which had nowhere to land. Rebuilding on python:3.12-slim (the same base already trusted for the gateway) gave it a normal filesystem - and nvidia-smi was still missing. Diffing against the known-working gpu-check Job (nvidia/cuda:12.8.1-base-ubuntu24.04) found the second bug: that image sets NVIDIA_DRIVER_CAPABILITIES by default, and nothing else in this project did. nvidia-container-runtime's CDI hook only injects the "utility" capability - the one that carries nvidia-smi and the NVML libraries - when that variable asks for it. |

## What was tried, in order

| Attempt | Result |
| --- | --- |
| Confirm the pod is actually CDI-wired (runtimeClassName: nvidia, the annotation) | Both present and correct - identical to vLLM's own, which works |
| Exec into the pod and look for nvidia-smi or any shell | Neither exists; even ls fails |
| Rebuild on a full-filesystem base image (python:3.12-slim) | Necessary, not sufficient - nvidia-smi was still missing after this alone |
| Diff against k8s/gpu-check.yaml (known working) for anything the two images set differently | nvidia/cuda-based images default NVIDIA_DRIVER_CAPABILITIES; this one never had it set |
| Set NVIDIA_VISIBLE_DEVICES=all + NVIDIA_DRIVER_CAPABILITIES=utility on a scratch pod, no rebuild yet | /usr/bin/nvidia-smi appeared immediately, and ran for real against the RTX 3050 |
| Bake both ENV lines into the image itself; rebuild; re-verify end to end including the exporter's own /metrics | Confirmed - real utilisation, VRAM and temperature numbers, docs/evidence/m4/04-gpu-exporter-fixed.txt |

The whole investigation ran as scratch pods against the live cluster - zero cost (no CI run, no image push, no PR), and immune to Argo CD's self-heal reverting an unreviewed change mid-test, the same technique this project has used since the M3 signature-verification investigation. Only once the fix was proven live did it become docker/gpu-exporter/'s actual Dockerfile and its own signed CI pipeline (gpu-exporter-image.yml), replacing the third-party image entirely.

LESSON A healthy readiness probe proves the HTTP server started, not that the thing it's supposed to measure actually works - nvidia_smi_last_collect_success was the number that told the truth, checked by hand. And a plausible first fix can still be wrong: the full-filesystem rebuild was real progress and still left the exporter blind, because it was never the only thing broken.

# 7. Deviations From the Plan

| Plan said | What was done | Why |
| --- | --- | --- |
| 'M4 moves the lookup to Redis' (auth.py's own M1 comment) | Tenant identity/limits stayed in config (now a richer PALISADE_TENANTS secret); only rate-limit, budget and cache state moved to Redis | Moving identity itself would need a seeding mechanism and take tenant provisioning out of Git - a worse fit for this project's GitOps posture (ADR 0021) |
| Observability only when working on it (up-full toggle) | Deployed unconditionally via its own always-synced Argo CD Application | A real RAM measurement showed the whole stack fits in under 1 GiB of the 4.3 GiB that was free - the toggle the plan assumed turned out unneeded (ADR 0023) |
| (implicit) kube-prometheus-stack or similar | Four hand-written Deployments plus ConfigMaps, no Operator, no Alertmanager | Four fixed, known scrape targets don't need an Operator's CRDs; no real alert receiver exists yet for Alertmanager to route to (ADR 0023) |
| (not in plan) the sops-decrypt CMP concatenation bug | The observability stack's one secret split into its own single-file directory and Application | Found by simulating the plugin's exact shell command before committing - a directory with more than one YAML file was never safe to decrypt through it, and nothing had tripped over this before M4 |
| (not in plan) trust a third-party GPU exporter image | Built, scanned, signed and pushed the project's own (docker/gpu-exporter/, gpu-exporter-image.yml), replacing it entirely | The third-party image's minimal filesystem and missing NVIDIA_DRIVER_CAPABILITIES left it unable to run nvidia-smi at all (§6) - fixing it meant owning the image |

# 8. Tool Choices - and What Was Rejected

| Chose | Over | Because |
| --- | --- | --- |
| Redis | In-process memory per replica | Rate limits and budgets must be race-safe and shared if the gateway ever runs more than one replica - Lua scripts, not a plain read-then-write |
| Regex/keyword prompt guard | A model-based classifier | A second generation per request roughly doubles GPU time on the tightest resource this project has, for an unevaluated accuracy gain (ADR 0022) |
| Plain manifests | kube-prometheus-stack | No Operator/CRDs for four fixed targets; every dashboard and alert rule stays a diffable file, not a Helm value (ADR 0023) |
| nvidia-smi CLI wrapper, project-built | dcgm-exporter / NVML-based tools, and the third-party exporter first tried | NVML doesn't work under WSL2 (ADR 0002) regardless of which tool calls it; the third-party image's own filesystem and missing driver-capability env var made it unfixable from the outside (§6) |
| No Alertmanager | Deploying it anyway, unused | Running a notification pipeline with no real receiver configured would be theatre, not infrastructure |
| Static Prometheus scrape targets | Kubernetes service discovery | Five fixed targets never change shape; kubernetes_sd_configs would need Prometheus to hold a cluster-wide ClusterRole for a convenience this cluster doesn't need |

# 9. Limitations

What this setup genuinely cannot do, stated plainly.

| Limitation | Why it exists / what would fix it |
| --- | --- |
| estimate_tokens is a rough pre-flight guard, not a guaranteed overestimate | Counts characters, not real tokens - a prompt denser than the assumed chars-per-token can under-reserve, and the uncapped INCRBY lets a tenant end a window slightly over its nominal budget. Closing this exactly needs vLLM's own tokenizer |
| No Alertmanager - no deduplication, grouping or routing | Five rules firing at once produce five separate alert states in Prometheus, not one notification. Acceptable with no real receiver to route to yet |
| Tenant revocation needs a gateway restart to take effect | PALISADE_TENANTS is read once at startup - a deliberate trade for keeping tenant identity in Git rather than in Redis (ADR 0021) |
| Redis has no PersistentVolumeClaim | A Pod reschedule (node drain, eviction, deliberate deletion) gets a genuinely empty store; a container restarting in place within the same Pod does not, since the stock image's own periodic snapshot plus the surviving emptyDir reload recent state - confirmed live in M5's chaos testing. Acceptable either way for a portfolio-scale platform; would need a PVC (and the sync-wave care ADR 0017 already paid for vLLM's cache) to make both cases stateless |
| The prompt guard is keyword/regex-based | Catches the textbook injection phrasing and nothing subtler - defence in depth, one layer among several, not a claim that prompt injection is solved (ADR 0022) |
| The gpu-exporter Kyverno rule has no tampered-image negative control | The gateway and model-verify rules each have one (M3's own evidence) proving the same verification code path denies an unsigned image; this third rule uses that identical path with a different imageReferences pattern. A real attempt was made and stopped when gh auth token turned out not to carry packages:write - the same class of scope gap M2 hit with the workflow scope, not chased further here |

# 10. Mistakes and What They Taught

| Mistake | Lesson |
| --- | --- |
| Shipped the first version of the tenant-budget Lua script setting a TTL only on what it assumed was the first write | adjust_budget's own INCRBY can recreate a key with no expiry if it ever lapses between a reservation and its reconciliation - check the actual TTL on every write, not a proxy for 'is this the first one' |
| Let a streaming response's token count silently stop feeding the platform-wide tokens_total metric during a refactor | A metric with no test watching it can regress invisibly - added a streaming test that asserts the reconciled count, not just that the chunks relay in order |
| Assumed a cache would naturally keep costing a tenant nothing on a hit | That's backwards for a cost-attribution dashboard - a hit has to bill the tenant's real recorded usage or the dashboard would show spend vanishing exactly when traffic gets predictable |
| Put the observability stack's one encrypted secret in the same directory as eleven plain manifests | The sops-decrypt CMP concatenates every file in a source path with no separator - caught by simulating its exact command before committing, not by a failed sync |
| Trusted a third-party exporter image without checking its filesystem or its NVIDIA_DRIVER_CAPABILITIES setting first | Found both problems only after a dashboard panel came back empty, the expensive order - checking a GPU image's filesystem and driver-capability env var up front is cheap; debugging a silent CDI no-op after the fact is not |

# 11. Design Rationale - Questions Answered

Why Lua scripts instead of a simple INCR and a check in Python?

Two concurrent requests from the same tenant could both read 'under budget' before either writes. A single atomic script closes that race; two round-trips to Redis from Python cannot.

Why does a cache hit still cost the tenant tokens?

Because the cost-attribution dashboard exists to show real spend. If a cache hit were free, a tenant sending repetitive traffic would appear to stop costing anything the moment their pattern became predictable - exactly backwards.

Why not use the full kube-prometheus-stack chart? Everyone does.

Everyone's cluster usually has more than four scrape targets and more than one dashboard consumer. This one has neither, and the Operator's CRDs and node-exporter's host access would cost more than they'd save here.

Why does the observability stack get to fail without blocking the gateway, but secrets don't?

Secrets are load-bearing - the gateway can't authenticate anyone without them, so blocking is the point (ADR 0020). A stalled Grafana image pull has no equivalent claim on the workload's correctness.

What would you change starting over?

Simulate the sops-decrypt CMP's exact shell command against any new secrets directory before writing a single manifest for it, and check a third-party image's filesystem and its NVIDIA_DRIVER_CAPABILITIES before trusting it in a GPU pod, not after a dashboard panel comes back empty.

# 12. Glossary - Terms Introduced in M4

| Term | Plain meaning |
| --- | --- |
| Token budget | A cap on how many tokens a tenant may consume in a rolling time window, enforced before the GPU is touched |
| Sliding-window rate limit | Counts requests in the last N seconds exactly, using a sorted set of timestamps, rather than resetting a counter at fixed clock boundaries |
| Lua script (Redis) | A small program Redis runs atomically, server-side - the only way to make a check-then-write race-safe without a second round trip |
| Prompt guard | A filter that inspects a request before it reaches the model - here, length, injection phrasing, and PII |
| Scrape target | A URL Prometheus polls on a schedule for metrics in its text format |
| CDI (Container Device Interface) | The mechanism that injects a GPU (and the binaries/libraries that talk to it) into a container, used throughout this project since the NVIDIA device plugin cannot work under WSL2 |
| Alertmanager | Prometheus's companion for deduplicating, grouping and routing firing alerts to a real notification channel - not deployed here (ADR 0023) |

# 13. Open Items Going Into M5

| Item | Action |
| --- | --- |
| No Alertmanager receiver | Wire one once there's a real notification channel to use |
| estimate_tokens can under-reserve | A real tokenizer would close the gap exactly |

WHERE M5 GOES M5 - Resilience, proof and storytelling. A load test to saturation, a deliberate chaos day, and the write-up that turns a working system into a case for hiring the person who built it: the threat model, the SLO backed by real numbers, the runbook, the postmortem.