PALISADE Engineering Log · Milestone M3 Kubernetes, GitOps & Policy: the cluster enforces the rules itself

| Field | Detail |
| --- | --- |
| Milestone | M3 - Kubernetes, GitOps & Policy |
| Goal | Git becomes the only route to production, and the cluster itself enforces the rules rather than trusting the pipeline |
| Result | Passed. A git push deployed itself through Argo CD with no manual step, and an unsigned image was refused at admission with a readable reason - recorded with a signed positive control in docs/evidence/m3/ |
| Rebuild | Passed from a clean rebuild. make down && make up && make gpu-check && make gitops (exit 0) brought a brand-new cluster to all four Applications Synced + Healthy, with every policy created before the first workload pod - no manual step beyond the age key file |
| Delivery | Argo CD app-of-apps (policies -> secrets -> workloads), auto-sync with prune and self-heal, installed by Terraform's Helm provider |
| Enforcement | Kyverno: keyless signature verification, no :latest, non-root, drop ALL capabilities, read-only root, memory limits. NetworkPolicy: default-deny, no egress whatsoever from vLLM |
| New code | deploy/charts/palisade, deploy/argocd, deploy/policies, deploy/secrets, docker/model-verify, infra/terraform/cluster, scripts/gitops-up.sh, ADRs 0011-0020 |

## How this document is organised

Same structure as M0-M2, answering the same six standing questions.

| The question | Where it is answered |
| --- | --- |
| 1. Everything that was done | §4 What was built and §5 How it was done |
| 2. What was done differently, and why | §7 Deviations |
| 3. How it was done | §5, plus §6 - the bugs that only a real sync exposed |
| 4. What the limitations are | §9 Limitations |
| 5. Why this tool/approach over the alternatives | §8 Tool choices, ADRs 0011-0020 |
| 6. Plain language and technical, both | Throughout, as IN PLAIN LANGUAGE / TECHNICALLY pairs |

THE ONE THING TO TAKE AWAY FROM M3 Every manifest in this milestone passed helm lint, a YAML check and a code review, and the first real sync still failed in five different ways. Three of them were silent: the API server accepted the object, dropped a field, and carried on. Only running the whole chain against a real cluster - and reading what the cluster actually held, not what git said - found them.

# 1. What M3 Was For

## 1.1  The goal, stated simply

| IN PLAIN LANGUAGE | M2 made the pipeline sign everything it builds. But a signature nobody checks is decoration. M3 moves the checking into the cluster itself: the cluster refuses to run anything that wasn't signed by this project's own build system, refuses anything that runs as root, and keeps the model server physically unable to talk to the internet. And it makes git the only way to change what runs - a change made by hand is quietly undone. |
| --- | --- |
| TECHNICALLY | Package the gateway and vLLM as one Helm chart; deliver it with Argo CD (app-of-apps, auto-sync, prune, self-heal); enforce keyless cosign verification plus a pod-security baseline with Kyverno at admission; isolate workloads with default-deny NetworkPolicies; verify model weights against a signed SHA-256 manifest before vLLM starts; and keep the one real secret SOPS/age-encrypted in git, decrypted inside Argo CD. |

## 1.2  The acceptance test

| Criterion (from the plan) | How it was demonstrated | Evidence |
| --- | --- | --- |
| A push to git deploys itself | A chart fix was pushed; Argo CD polled, synced and rolled the gateway with initiatedBy.automated: true - no kubectl, no argocd sync | 01-push-deploys-itself.txt |
| An unsigned image is refused, with a readable reason | A tampered image (real gateway + one layer) pushed with a personal token was denied: sigstore bundle verification failed: no matching signatures found. The identical pod spec with the CI-signed digest was admitted | 03-unsigned-image-refused.txt |
| (supporting) End to end through the Ingress | Wrong key -> 401; demo key -> streamed tokens from the GPU | 02-end-to-end-through-ingress.txt |
| (supporting) No egress from vLLM | Raw-IP, DNS and hostname probes all blocked; controls show the network works where policy allows it | 04-networkpolicy-enforcement.txt |
| (supporting) Self-heal | A manual scale-up and a deleted default-deny policy were both reverted by Argo CD | 05-argocd-self-heal.txt |
| (definition of done) Clean rebuild | Fresh cluster to Synced + Healthy; policies created before any workload pod; a real request answered | 06-clean-rebuild.txt |

WHY A POSITIVE CONTROL MATTERS A refusal on its own proves little - a pod can be refused for a dozen reasons. The two pods in the refusal test are the gateway's own rendered spec, differing only in the image digest, so every baseline rule passes for both. The signature is the only variable left, and it alone decides the outcome.

# 2. What Was True Going Into M3

| Inherited from M2 | Consequence for M3 |
| --- | --- |
| Images signed keylessly by ci.yml on main, pinned by digest | Kyverno can check an exact identity (workflow path + ref + GitHub's OIDC issuer) - nothing to distribute, no key to rotate |
| vLLM proven in-cluster on the RTX 3050 via CDI, with hard-won flags | Those flags had to carry over unchanged into a chart, not be re-derived |
| The gateway's API-key hashes lived in plain environment variables | M3 had to move them into an encrypted, committed form |
| No GitHub route into the laptop's cluster | Delivery had to be pull-based (Argo CD polls git), not a CI job pushing to the cluster |

# 3. Decisions, With the Decision Records

| ADR | Decision | In one line, why |
| --- | --- | --- |
| 0011 | One Helm chart for gateway + vLLM | They are one application; two charts would have to be kept in step by hand |
| 0012 | Model verification as a separate Job, not an init container | NetworkPolicy can't give one container of a pod internet egress and another none |
| 0013 | Kyverno ClusterPolicy, four narrowly scoped policies | Stable, well-documented API; signature check scoped to images this project actually signs |
| 0014 | Default-deny, egress claims per workload | vLLM gets no egress block at all - the default-deny is its policy |
| 0015 | SOPS + age, decrypted by an Argo CD plugin | Encrypted values in ordinary-looking YAML; the private key never enters git |
| 0016 | Argo CD + Kyverno via Terraform; app-of-apps after that | One hand-applied root; everything else is git |
| 0017 | PVC health override | WaitForFirstConsumer deadlocked sync-waves |
| 0018 | Kyverno type: SigstoreBundle | The default Cosign verifier read a legacy signature layout with an empty certificate chain |
| 0019 | Numeric UID everywhere; vLLM hardened, not exempted | The kubelet can't verify runAsNonRoot against a user name |
| 0020 | make gitops; policies sync before workloads | A fresh cluster must never admit a pod before its policies exist |

# 4. What Was Built

## 4.1  The shape of the deployment

git (main) --poll--> Argo CD  root app-of-apps
                       |-- wave -1  palisade-policies  Kyverno ClusterPolicies + NetworkPolicies
                       |-- wave  0  palisade-secrets   SOPS-encrypted Secret -> CMP sidecar -> Secret
                       '-- wave  1  palisade (Helm)
                                     wave -1  PVC vllm-hf-cache
                                     wave  0  Job model-verify   (Sync hook: signed manifest + SHA-256)
                                     wave  1  Deployment vllm     (GPU via CDI, zero egress)
                                     wave  2  Deployment gateway  (Ingress -> gateway -> vllm:8000)
every Pod --> Kyverno admission webhook --> verifyImages + baseline --> admitted / denied

## 4.2  The pieces

| Component | What it does | Where |
| --- | --- | --- |
| Helm chart | Gateway (Deployment, Service, Ingress, ConfigMap, PDB), vLLM (Deployment, Service, PVC), model-verify Job, namespace | deploy/charts/palisade/ |
| Probes | vLLM: startup probe budget of 60 x 10 s so a model load is never mistaken for a hang; gateway readiness only true once vLLM answers | chart templates |
| Argo CD | Root app + three child apps; auto-sync, prune, self-heal | deploy/argocd/ |
| Kyverno policies | Signature verification; disallow :latest; non-root, drop ALL, read-only root, memory limits | deploy/policies/kyverno-*.yaml |
| NetworkPolicies | Default-deny; gateway -> vLLM/DNS/Redis; vLLM ingress from gateway only; model-verify -> DNS + 443 | deploy/policies/networkpolicy-*.yaml |
| model-verify | Verifies the manifest's keyless signature, downloads the pinned revision, checks every file's SHA-256, refuses on any mismatch | docker/model-verify/ |
| SOPS secret | API-key hashes, encrypted to an age key | deploy/secrets/ |
| Bootstrap | age key -> Terraform -> wait -> pre-pull -> root app -> wait | make gitops |

## 4.3  The security posture, pod by pod

| Pod | UID | Root FS | Caps | Egress | Image trust |
| --- | --- | --- | --- | --- | --- |
| gateway | 999 | read-only | none | DNS, vLLM, Redis | signed by ci.yml |
| vLLM | 999 | read-only | none | none | upstream tag (see §9) |
| model-verify | 999 | read-only | none | DNS, 443 | signed by model-verify-image.yml |

## 4.4  How a change reaches the cluster

| IN PLAIN LANGUAGE | Nobody deploys anything. A change is a commit. A program inside the cluster keeps reading the repository, notices the commit, and makes the cluster match it. If someone changes the cluster by hand instead, the same program notices the difference and puts it back. |
| --- | --- |
| TECHNICALLY | Argo CD polls main, renders the chart and the policy/secret directories, diffs them against live state and applies the difference in sync-wave order. automated.prune deletes what git no longer declares; selfHeal re-applies on any live drift. New images arrive the same way: CI's bump-digest job opens a PR changing one digest line, and merging it is the deployment. |

## 4.5  What the network can and cannot do

| Probe (raw TCP connect from inside the pod) | Result | What it proves |
| --- | --- | --- |
| vLLM -> 1.1.1.1:443 (raw IP) | blocked | No egress, and not merely a DNS failure |
| vLLM -> kube-dns :53 | blocked | Even name resolution is denied |
| vLLM -> huggingface.co:443 | blocked | The model cannot fetch or phone home |
| gateway -> vllm:8000 | connected | Control: the allowed path works |
| gateway -> 1.1.1.1:443 | blocked | The gateway has no internet either |
| other namespace -> vllm:8000 | blocked | Only the gateway may reach the model |
| unpoliced pod -> 1.1.1.1:443 | connected | Control: the cluster has internet at all |

k3s enforces NetworkPolicy with its embedded kube-router controller, which rejects rather than drops - hence Connection refused instead of a timeout in the raw transcript.

# 5. How It Was Done

Step 1.  Chart first, carrying M1's settings unchanged

runtimeClassName: nvidia, the CDI annotation, enableServiceLinks: false, --kv-cache-memory-bytes=512M and VLLM_WSL2_ENABLE_PIN_MEMORY=1 were templated verbatim. Every image is pinned by digest; CI's bump-digest jobs open a PR that rewrites the digest, so a new build reaches the cluster only through a reviewed commit.

Step 2.  Argo CD and Kyverno through Terraform

infra/terraform/cluster installs both with the Helm provider. Kyverno runs with its TUF trust root enabled; Argo CD gets a SOPS plugin sidecar and two health overrides (PVC, Application).

Step 3.  Policies written to admit the chart, not patched after

Every securityContext field in the chart is also a Kyverno rule, so a regression in the chart is a denied pod, not a silently weaker one.

Step 4.  Signature verification made to actually pass

The longest single investigation of the milestone (ADR 0018): Kyverno refused images that cosign verify accepted. Decoding the stored certificate showed an empty intermediate chain written by cosign's legacy path; switching the policy to type: SigstoreBundle and signing with plain cosign defaults fixed it. Proven on throwaway policies before production config changed.

Step 5.  First real sync - five more failures, one at a time

Each is in §6. The pattern for all of them: reproduce on a scratch copy rendered with helm template inside the real namespace (so Kyverno stays in the loop), fix in the chart, push, and let Argo CD apply it.

Step 6.  Acceptance demonstrations, each with a control

Push-deploys-itself, unsigned refusal, end-to-end, NetworkPolicy and self-heal - recorded as plain-text transcripts in docs/evidence/m3/.

Step 7.  Bootstrap made reproducible

make gitops turned shell history into an ordered, idempotent script; child Applications got sync-waves so policies exist before any workload is admitted (ADR 0020).

## 5.1  The commands that matter

make up && make gpu-check            # M0: cluster + GPU
make gitops                          # age key, Argo CD + Kyverno, root app, wait for Synced
kubectl -n argocd get applications   # all four Synced / Healthy
git push origin main                 # the only way to change what runs
kubectl apply -f unsigned-pod.yaml   # -> denied by verify-palisade-image-signatures

# 6. Deep Dive - What Only a Real Sync Found

Once Kyverno admitted the signed images, the first end-to-end sync exposed five defects. None was visible to helm lint, YAML validation or review. Three were silent: the cluster accepted the object and simply did something other than what git said.

## 6.1  Named users vs runAsNonRoot

| IN PLAIN LANGUAGE | The pods were let in, then never started. The security rule said 'not root', but the images only named their user (palisade), and Kubernetes won't take a name on trust. |
| --- | --- |
| TECHNICALLY | CreateContainerConfigError: image has non-numeric user (palisade), cannot verify user is non-root. Kyverno checks the spec; the kubelet checks the image, and needs a number. Fix: runAsUser/runAsGroup: 999 from one chart value - no rebuild, no re-signing (ADR 0019). |

## 6.2  vLLM had no security context at all

| IN PLAIN LANGUAGE | The model server ran as the all-powerful root user. The policy would have blocked it the moment the sync reached it - so the fix was to make it run safely, not to make an exception. |
| --- | --- |
| TECHNICALLY | No runAsNonRoot, default capabilities, writable root. Hardened to UID 999, drop: [ALL], readOnlyRootFilesystem, with emptyDirs for HOME, XDG_CACHE_HOME, VLLM_CACHE_ROOT, TRITON_CACHE_DIR; HF_HUB_OFFLINE=1 and a pinned --revision; HF_HUB_CACHE aligned with the verifier's layout. The pre-agreed fallback, a scoped PolicyException, was not needed. |

## 6.3  A hook that could never fail

| IN PLAIN LANGUAGE | The deployment waited forever on a job that could neither succeed nor fail. |
| --- | --- |
| TECHNICALLY | A pod stuck in CreateContainerConfigError is not a Job failure, so backoffLimit never fired and the Argo CD Sync hook blocked the operation indefinitely. Fix: activeDeadlineSeconds: 900 - a hang becomes a visible failed sync. |

## 6.4  A sync-wave deadlock

| IN PLAIN LANGUAGE | The front door waited for the model to be ready, and the model was only started once the front door was ready. |
| --- | --- |
| TECHNICALLY | Gateway in default wave 0, its /readyz true only once vLLM answers; vLLM in wave 1, which Argo CD starts only when wave 0 is Healthy. Fix: gateway to wave 2. |

## 6.5  A field the API server silently dropped

| IN PLAIN LANGUAGE | The gateway ran without any of its settings - including the list of valid API keys - and nothing complained. |
| --- | --- |
| TECHNICALLY | prefix: PALISADE_ was nested inside configMapRef/secretRef instead of on the envFrom entry. The API server discards unknown fields, so the gateway saw no PALISADE_* variables, and Argo CD saw a permanent diff it re-applied on every reconcile. Found by reading kubectl diff, not by any failure. The same class of bug made the root app OutOfSync forever: an all-default directory: {recurse: false} block that Argo CD normalises away. |

## 6.6  Before all of this: the signature that verified everywhere except in the cluster

| IN PLAIN LANGUAGE | The cluster refused images this project had genuinely signed. The standard checking tool, run by hand, said the signatures were fine. Four plausible fixes were tried and disproved before the real cause was found by opening the stored signature and reading the certificate inside it. |
| --- | --- |
| TECHNICALLY | Kyverno reported no signatures found for images cosign verify accepted. The policy's verifyImages set no type:, which defaults to Cosign - Kyverno's legacy verifier for the pre-bundle signature layout - while cosign v3 writes the modern Sigstore bundle. GHCR has no OCI 1.1 Referrers API, so the bundle lands under a tag the legacy verifier never looks for. |

| Attempt | Why it looked right | How it was disproved |
| --- | --- | --- |
| 1. --registry-referrers-mode=legacy | Named exactly the layout mismatch | Its own help text: it governs what cosign fetches, not what sign writes. A redeploy failed identically |
| 2. Pin Kyverno below a known verifyImages regression | An upstream issue described the same symptom | Downgraded and tested live: identical failure on identical images |
| 3. --new-bundle-format=false --use-signing-config=false | These really do change the write path | Kyverno now found the signature, then failed: x509: certificate signed by unknown authority. Decoding it showed an empty intermediate chain |
| 4. Enable Kyverno's TUF trust root | A frozen root could explain an unknown authority | A real improvement (kept), but the same error persisted |
| Fix: type: SigstoreBundle, plain cosign defaults | Reads cosign's unmodified output | Proven on throwaway policies against the live cluster, then on the production digests |

The standalone cosign verify never noticed the empty chain because it completes the chain from its own cache. Kyverno's verifier does not, which is why one tool passed and the other failed on the same bytes. The lesson recorded in ADR 0018 is procedural: the decisive step was reading the artefact the failing component reads, and it came fourth when it should have come first.

## 6.7  The refusal, verbatim

This is what an operator sees when the tampered image is applied - the output M3's acceptance criterion asks for, unedited apart from line wrapping:

$ kubectl apply -f unsigned-pod.yaml
Error from server: admission webhook "mutate.kyverno.svc-fail" denied the request:
resource Pod/palisade/gateway-unsigned was blocked due to the following policies
verify-palisade-image-signatures:
  verify-gateway-signature: 'failed to verify image
    ghcr.io/saimcyber/palisade-gateway@sha256:c07cca10...:
    .attestors[0].entries[0].keyless: sigstore bundle verification failed:
    no matching signatures found'

$ kubectl apply --dry-run=server -f signed-pod.yaml      # identical spec, CI-signed digest
pod/gateway-signed created (server dry run)

The same refusal fires for a Deployment (Kyverno auto-generates the rule for pod controllers), so it would stop a bad digest arriving through Argo CD just as it stops a direct kubectl apply. The tampered image was deleted from the registry after the test; the transcript keeps its digest.

LESSON Synced is not the same as correct. Two of these bugs left Argo CD reporting a perfectly plausible state. The check that found them was comparing what the cluster actually held (kubectl diff, env inside the pod) with what git declared.

# 7. Deviations From the Plan

| Plan said | What was done | Why |
| --- | --- | --- |
| Model verification as an init container | A separate Job, run as an Argo CD Sync hook before vLLM | NetworkPolicy is per pod: an init container sharing vLLM's pod would force either internet egress for vLLM or none for the verifier (ADR 0012) |
| Qwen2.5-0.5B | Qwen3-0.6B | Carried over from M1, where it was the model proven to fit |
| Gateway to vLLM and Redis only | Redis rule written, but Redis does not exist yet | Redis arrives in M4; the rule is inert until then and needs no edit when it lands |
| (not in plan) run upstream vLLM as shipped | Hardened to the same baseline as first-party pods | An exemption for the most-privileged workload would have hollowed out the policy (ADR 0019) |
| (not in plan) bootstrap order | Policies forced to sync before workloads | Otherwise a fresh cluster could admit pods before policies exist (ADR 0020) |
| Signing as M2 left it | Kyverno policy changed to type: SigstoreBundle | The default verifier could not validate the stored signature format (ADR 0018) |

# 8. Tool Choices - and What Was Rejected

| Chose | Over | Because |
| --- | --- | --- |
| Argo CD | Flux | Application-level health and sync status visible in one object; app-of-apps maps directly onto policies / secrets / workloads |
| Kyverno | OPA Gatekeeper | Policies are YAML, not Rego, and verifyImages does keyless cosign verification natively |
| Kyverno ClusterPolicy | Newer CEL ImageValidatingPolicy | Stable, documented surface at the pinned version (ADR 0013) |
| SOPS + age | Sealed Secrets, External Secrets | No cluster-side controller holding a key per cluster, no cloud secret store needed; diffable, reviewable encrypted YAML |
| age | GPG | No keyring, no web of trust, two short strings |
| Terraform Helm provider | helm install by hand | The add-ons are versioned, planned and reproducible like every other piece of infrastructure |
| Chart-level numeric UID | Rebuilding images with USER 999 | Fixes it where the kubelet reads it, without re-signing three images (both would be best - §9) |

# 9. Limitations

What this setup genuinely cannot do, stated plainly.

| Limitation | Why it exists / what would fix it |
| --- | --- |
| vLLM's upstream image is trusted by tag, not digest or signature | It is not this project's to sign. Pinning vllm/vllm-openai by digest is the next step; verifying the vLLM project's own provenance would be the one after |
| Model verification needs Sigstore and Hugging Face reachable at deploy time | It fails closed - one attempt hit a network EOF, refused, and the retry passed. A mirrored TUF root would remove the dependency |
| Argo CD polls git; there is no webhook | GitHub cannot reach a laptop's cluster. Deploys lag a push by the poll interval |
| Secret rotation needs a rollout restart | Env vars from a Secret are read once at start. No Reloader is installed |
| The resource-limits rule checks memory only, though its message says CPU and memory | Deliberate for vLLM's bursty CPU, but the message should say so |
| Baseline rules inspect containers, not initContainers | No init containers exist today; a future one would not be checked |
| Signature verification is scoped to the palisade namespace | A pod in another namespace could run an unsigned ghcr.io/saimcyber/* image |
| UID 999 is coupled to what useradd --system assigned | Pinning USER 999:999 in the Dockerfiles would remove the coupling |
| The age private key is a single local file | Lose it and every secret must be re-encrypted to a new key (ADR 0015) |
| Ingress is plain HTTP on localhost | TLS termination is out of scope for a local cluster |
| One node, one GPU | No HA: vLLM uses Recreate; the PDB protects the gateway only |
| Kyverno now warns that kyverno.io/v1 ClusterPolicy is deprecated | Chosen deliberately for stability (ADR 0013); migrating to ValidatingPolicy / ImageValidatingPolicy is required before it is removed |
| A flaky network can fail a sync several times before it converges | Seen on the clean rebuild: the verify Job's deadline plus Argo CD's automated retry recovered it unaided, but convergence time depends on the link |

# 10. Mistakes and What They Taught

| Mistake | Lesson |
| --- | --- |
| Four wrong fixes for the signature failure before decoding the actual certificate | Read the artefact the verifier reads. The answer was in the stored certificate the whole time |
| Writing securityContext for the first-party pods but none for vLLM | The workload most often waved through is the one most worth hardening |
| Assuming Synced meant correct | Compare live state with git - kubectl diff found two bugs nothing else reported |
| Debugging non-root GPU failures when the GPU itself was offline | Run the lowest-level check first: nvidia-smi on the host before blaming a pod's settings. The laptop had dropped into an integrated-graphics-only mode |
| Keeping no copy of the raw demo API key | Correct for a real secret, awkward for a demo. A second demo key now lives outside git |

# 11. Design Rationale - Questions Answered

Why enforce signatures in the cluster when CI already signs everything?

Because CI is not the only thing that can write to the registry. A leaked token can push an image; it cannot produce a signature from this repository's workflow identity. The refusal test models exactly that.

Why not exempt vLLM from the pod-security baseline? It's third-party.

That is the argument for hardening it. It is the largest, most privileged and least reviewed process in the system. Running it non-root and read-only cost a handful of environment variables.

Why a Job instead of an init container for model verification?

NetworkPolicy works per pod. The verifier needs the internet; vLLM must never have it. Two pods is the only way both can be true at once.

What stops someone with kubectl from changing the cluster by hand?

Nothing at the API - they have the rights. Argo CD's self-heal reverts it on the next reconcile, including a deleted default-deny NetworkPolicy, as recorded in the evidence.

Why are policies forced to sync first?

Kyverno only judges pods at admission. A pod admitted before the policy existed is never re-judged until it restarts. Ordering removes that window instead of detecting it later.

What would you change starting over?

Render the chart and kubectl diff it against a live cluster from day one, and pin numeric UIDs in every Dockerfile from the first build.

# 12. Glossary - Terms Introduced in M3

| Term | Plain meaning |
| --- | --- |
| GitOps | Running a system so that a git repository is the only description of what should run, and an agent makes the cluster match it |
| App-of-apps | One Argo CD Application whose only job is to create other Applications |
| Sync-wave | An ordering number; Argo CD applies lower waves first and waits for them to be healthy |
| Self-heal | Argo CD undoing any change made to the cluster that git does not contain |
| Admission controller | A gatekeeper the Kubernetes API consults before storing an object; it can reject it with a reason |
| Kyverno | A policy engine that runs as an admission controller, with policies written as YAML |
| NetworkPolicy | A firewall rule for pods, selected by labels |
| SOPS / age | A tool that encrypts only the values in a YAML file, and the small modern encryption tool it uses |
| CMP (Config Management Plugin) | A sidecar that transforms files before Argo CD reads them - here, decrypting secrets |
| Sync hook | A resource Argo CD runs as a step of the sync itself, such as the verify Job |
| Startup probe | A health check that gives a slow-starting container time before the liveness check can kill it |

# 13. Open Items Going Into M4

| Item | Action |
| --- | --- |
| Redis NetworkPolicy rule is inert | M4 adds Redis for API keys and rate limits; the rule applies unchanged |
| vLLM image trusted by tag | Pin by digest |
| Admission denials are only events | M4's Security dashboard counts them as a metric |
| Secret rotation needs a restart | Consider a reloader once key issuance moves to Redis |

WHERE M4 GOES M4 - Platform features and observability. Multi-tenant API keys, token budgets, a prompt guard and four dashboards - built on a cluster that now refuses anything it cannot verify.