PALISADE A Secure, Self-Hosted LLM Inference Platform GitOps-delivered LLM serving with a verified supply chain, per-tenant token budgets, and policy enforcement at admission.

PROJECT PLAN

Portfolio project for DevOps / DevSecOps Engineer roles at AI companies

| Field | Detail |
| --- | --- |
| Project | Palisade |
| Repository | https://github.com/saimcyber/palisade (public) |
| Target roles | DevOps Engineer / DevSecOps Engineer / Platform Engineer / SRE at AI companies |
| Structure | Six milestones, M0-M5, each finished when its acceptance test passes |
| Cloud budget | $0. Free-tier services only. No billable compute is ever provisioned. |
| Hardware | NVIDIA RTX 3050 Laptop (4 GB VRAM), 16 GB RAM, Windows 11 + WSL2 Ubuntu 24.04 |
| Deliverables | A public repository, a live demo URL, a short demo video, and a set of engineering documents |

THIS PLAN HAS NO SCHEDULE, AND THAT IS DELIBERATE There are no dates, no day allocations and no duration estimates anywhere in this document. Progress is measured by goals met, not by time elapsed. A milestone is finished when its acceptance test passes and its documentation is written - whether that takes an evening or a month. Estimates on a solo project done around other commitments create false pressure and invite shortcuts in exactly the places that matter: verification, security and writing things down.

# 1. Context and Goal

## 1.1  What this is for

One flagship project to put in front of AI companies when applying for DevOps and DevSecOps roles. Every decision is judged against a single question: does this make the project more convincing to a hiring manager, and can it be defended in an interview?

## 1.2  Why not the usual MLOps pipeline

The standard portfolio project for this role is: train a small scikit-learn model, wrap it in FastAPI, containerise it, deploy to managed Kubernetes, add Prometheus and Grafana. It is a reasonable exercise, but thousands of candidates have submitted a near-identical version of it, and it does not describe the work an AI company actually needs done.

Palisade is built around the problems that genuinely consume a DevOps engineer's week at an AI company:

| The real problem at an AI company | What Palisade demonstrates |
| --- | --- |
| GPUs are the entire budget. A single idle GPU costs more than a whole web application's infrastructure. Utilisation and queueing are the job. | GPU-backed serving with vLLM, queue-depth metrics, deliberate load shedding, GPU/VRAM dashboards |
| Nobody knows which customer is burning the money. Token spend is invisible until the invoice arrives. | Per-tenant token budgets enforced before the GPU is touched, plus a cost-attribution dashboard |
| Model weights are an untrusted binary downloaded from the internet and executed with GPU access. | Checksum and signature verification in an init container - the model does not load if it does not match |
| Prompts are a new, unfiltered attack surface no traditional web firewall understands. | An input guard at the gateway, labelled block metrics, and a written STRIDE threat model for an LLM platform |
| Anyone with cluster access can push anything to production, untraceably. | Git is the only path to production, and the cluster itself rejects unsigned images at admission |
| API keys leak constantly - in CI logs, repositories, chat messages. | No long-lived credentials anywhere: GitHub OIDC federation to AWS, encrypted secrets in Git |

## 1.3  The sentence this is all for

FOR THE CV Built and operated a self-hosted LLM inference platform on Kubernetes with a signed, SBOM-attested supply chain, Kyverno admission policy, GitOps delivery via Argo CD, per-tenant token budgeting and cost attribution, and SLO-backed observability - running on GPU hardware at zero cloud spend.

# 2. How Palisade Works

The whole system in plain terms before any technical detail. The per-milestone documents in documentation/ expand on each part as it is built.

## 2.1  The one-paragraph version

PALISADE IN ONE PARAGRAPH A language model runs on a local GPU. Nobody is allowed to talk to it directly. Every request goes through a gateway that checks who you are, whether you are going too fast, whether you have budget left, and whether your request looks malicious - and only then passes it to the model. Everything runs on Kubernetes. The only way to change what is running is to change a file in Git; a reconciler notices and applies it. Before anything starts, a policy engine checks the container was built by the official pipeline and signed - if not, it is refused. While it runs, Prometheus collects numbers and Grafana draws the graphs showing whether it is healthy, how fast it is, and which customer is spending the money.

## 2.2  The analogy: a metered utility

| In the utility | In Palisade | What it does |
| --- | --- | --- |
| The power station | vLLM on the GPU | The only thing that generates the product. Expensive, finite, and the business depends on keeping it busy but not overloaded. |
| The front desk and meter | The gateway | Checks identity, reads the meter, refuses you if overdrawn, logs everything. No customer touches the power station directly. |
| The ledger | Redis | Remembers who used how much, who is going too fast, and stores answers already produced so the station does not repeat work. |
| The operations crew | Kubernetes (k3d) | Keeps the right machines running and restarts them when they fail. |
| The single locked door | Argo CD | Nothing enters except through this door, and it only opens for something written in Git. |
| The guard checking IDs | Kyverno | Inspects every container before it starts. No valid signature from the official pipeline means it does not come in. |
| The fuel inspection | Init container verification | Model weights are checked against a known checksum and signature before they are loaded. |
| The control room | Prometheus + Grafana | Live readings of load, speed, consumption per customer, and every blocked attempt. |
| The perimeter fence | NetworkPolicies | The power station has no outbound line at all. Even if sabotaged, it could not call anyone. |

## 2.3  What happens when someone asks the AI a question

The request path, in order. Six independent checks happen before a single GPU cycle is spent, each cheaper than the one after it - so the expensive resource is protected by a series of progressively more expensive filters.

1.  Arrives

HTTP POST to /v1/chat/completions with a bearer key. The API is OpenAI-compatible, so any existing client works by changing one line.

2.  Reaches the cluster

Cloudflare Tunnel pulls it in over an outbound connection - no open port, no public IP - then Traefik routes it.

3.  Who are you?

The gateway hashes the key and looks it up. Keys are never stored in plaintext, so a database dump yields no working credentials.

4.  How fast?

Sliding-window rate limit per tenant. Over it means 429 with Retry-After.

5.  Can you afford it?

The prompt's token cost is estimated against the tenant's remaining budget. If they cannot afford it, the request is rejected before the GPU is touched.

6.  Is it safe?

Injection heuristics, PII redaction, length clamps. Every block is a labelled metric. Documented as defence in depth, not a solved problem.

7.  Answered before?

A cache keyed on model, prompt, parameters and tenant. The tenant is in the key deliberately: without it one customer could receive another's cached answer.

8.  Ask the model

vLLM batches it with other in-flight requests and streams tokens back. If its queue is saturated, the gateway sheds load cleanly rather than letting everything time out.

9.  Settle up

Real token counts recorded, budget decremented, cost computed, one structured audit line written - containing the request ID and tenant, but never the prompt itself.

## 2.4  What happens when someone attacks it

This table is what separates a DevSecOps portfolio from a DevOps one. Each row is a real attack, the specific control that stops it, and where it can be seen being stopped.

| Attack | What stops it | Where you see it |
| --- | --- | --- |
| A customer API key leaks | Keys stored only as hashes; per-tenant rate limit and hard token budget cap the damage. Revocation is deleting one key. | Security dashboard: auth failures, then the budget wall |
| Prompt injection | Pattern guard at the gateway; the system prompt is server-side so a client cannot replace it. Explicitly a partial mitigation. | guard_blocks_total{reason="injection"} |
| Poisoned model weights | An init container verifies checksum and signature before vLLM starts. A mismatch means the pod never runs. | Pod stuck in Init with an explicit reason |
| A malicious dependency reaches the image | Trivy gates the build in CI; Kyverno independently refuses unsigned images at admission. Two controls, two trust domains. | Failed CI run, or an admission-denial event |
| The model tries to exfiltrate data | The vLLM pod has zero egress. Even fully compromised, it has nowhere to send anything. | Exec into the pod, attempt any outbound call, watch it fail |
| Token-exhaustion denial of service | Pre-flight budget checks reject before GPU work begins; the queue is bounded and excess load is shed. | SLO dashboard holding target while load sheds |
| Someone bypasses CI and applies by hand | Kyverno rejects the unsigned image; Argo CD self-heal reverts drift. | Argo shows OutOfSync, then reverts |
| A secret is committed to Git | Secrets are SOPS-encrypted at rest, so the committed file is useless on its own. | The encrypted file is public and harmless |

# 3. Architecture

git push
                                 |
     +---------------------------v-----------------------------------+
     |                     GITHUB ACTIONS (CI)                        |
     |  lint -> unit tests -> build (multi-stage, non-root)           |
     |  -> Trivy scan (fail on HIGH/CRITICAL) -> Syft SBOM            |
     |  -> cosign keyless sign (Sigstore) -> push ghcr.io             |
     |            +---- OIDC, no static keys ----> AWS  S3 / IAM      |
     +---------------------------+-----------------------------------+
                                 | automated digest bump (PR)
     +---------------------------v-----------------------------------+
     |              ARGO CD  -  GitOps reconciler (in cluster)        |
     +---------------------------+-----------------------------------+
                 +---------------v----------------+
                 |     KYVERNO  admission gate    |
                 |  verifyImages: unsigned = DENY |
                 |  no :latest . non-root . limits|
                 +---------------+----------------+
   Internet --> Cloudflare Tunnel --> Traefik Ingress
                                          |
                              +-----------v------------+
                              |    PALISADE-GATEWAY    |        +---------+
                              |  1 tenant API keys     |<------>|  REDIS  |
                              |  2 rate limit          |        | budgets |
                              |  3 token budget        |        | + cache |
                              |  4 prompt guard        |        +---------+
                              |  5 response cache      |
                              |  6 audit log + metrics |
                              +-----------+------------+
                                          |  NetworkPolicy: gateway -> vLLM only
                              +-----------v------------+
                              |     vLLM  (on GPU)     |   Qwen2.5-0.5B-Instruct
                              |  initContainer:        |<--- S3 (model artifacts)
                              |  verify SHA256 + sig   |
                              |  egress: NONE          |
                              +------------------------+

   PROMETHEUS  <- scrapes gateway, vLLM, GPU exporter, kube-state
   GRAFANA     -> 4 dashboards:  SLO . GPU & Model . Cost & Tenancy . Security

## 3.1  Two decisions worth defending

The gateway is the product; the model is a swappable backend. The model is sized to a laptop GPU and that is deliberately uninteresting. Every capability with commercial value - auth, budgets, caching, guardrails, audit, observability - lives in the platform layer and is model-agnostic. Given a cluster of H100s, exactly one Deployment changes.

vLLM does not autoscale, and the project says so plainly. One GPU means one replica. The honest response is not a meaningless CPU-based autoscaler on a GPU-bound workload; it is what real platforms do under GPU scarcity - a bounded queue, admission control by token budget, and graceful load shedding. Explaining why there is no HPA here is a stronger answer than showing one that would never fire correctly.

# 4. Technology Stack

| Layer | Choice | Why this, and not the obvious alternative |
| --- | --- | --- |
| Model serving | vLLM, Qwen2.5-0.5B-Instruct | The production standard at AI companies; Ollama is a developer tool. Its OpenAI-compatible API is what makes the gateway a drop-in replacement. |
| Gateway | FastAPI + Redis | Writing it rather than configuring LiteLLM is the point - it is the file an interviewer will actually open. |
| Cluster | k3d (k3s in Docker) | Fits the RAM budget, creates and destroys in one command, and is a genuine conformant Kubernetes API. |
| Infrastructure as code | Terraform | AWS (S3, IAM, OIDC) plus in-cluster add-ons through the Helm provider. One tool, one state model, one review process. |
| Delivery | Argo CD | Among the most requested skills on DevOps job descriptions, and it makes 'Git is the only path to production' literally true. |
| Policy | Kyverno | Policies in YAML rather than learning Rego, and verifyImages produces the best live demonstration in the project. |
| Supply chain | Trivy, Syft, cosign (keyless) | Keyless signing through GitHub OIDC means there is no private key to store, rotate or explain away. |
| Secrets | SOPS + age | Encrypted secrets live safely in Git, which GitOps requires. Vault would consume around a gigabyte of RAM for no additional signal at this scale. |
| Observability | Prometheus, Grafana, DCGM exporter | Deliberately slim with short retention; kube-prometheus-stack is far too heavy for the hardware, and that constraint is itself worth documenting. |
| Load testing | k6 | Scriptable, runs in CI, and produces the latency percentiles the SLO document is built on. |
| Public access | Cloudflare Tunnel | Free, no public IP, no port forwarding, TLS included, outbound only. |

## 4.1  Deliberately excluded

Each exclusion is an ADR in the repository. Knowing what not to build is a senior signal, and these are exactly the items a reviewer will otherwise ask about.

| Excluded | Reason |
| --- | --- |
| Service mesh (Istio / Linkerd) | Would consume more memory than the workload, to solve problems a two-service system does not have. NetworkPolicies already provide the segmentation needed. |
| HashiCorp Vault | SOPS covers the requirement at a fraction of the resource cost and keeps secrets inside the GitOps model rather than beside it. |
| Managed Kubernetes (EKS / GKE / AKS) | Roughly $75 a month for the control plane alone, and it adds no new skill to the narrative. The cost model is documented instead. |
| Vector database / RAG | An application concern, not a platform concern. It would dilute the DevOps story the project exists to tell. |
| A custom Kubernetes operator | Significant work for a capability Helm plus Argo CD already covers here. |
| Multi-cloud or multi-region | Complexity with no matching demonstration value at this scale. |
| Falco (runtime threat detection) | Genuinely valuable but memory-hungry. Listed as a stretch goal rather than dropped silently. |

# 5. Milestones

Six milestones. Each is finished when its acceptance test passes and its document is written - not when a date arrives. They are ordered so that every one ends in something demonstrable: if work stops after any milestone, what exists is still coherent.

|  | Milestone | The goal | Status |
| --- | --- | --- | --- |
| M0 | Foundations | A local Kubernetes cluster where a scheduled pod can drive the GPU | COMPLETE |
| M1 | The inference service | A model served on the GPU behind an OpenAI-compatible gateway | NEXT |
| M2 | Supply chain and CI/CD | Nothing ships that is not scanned, attested and signed | Not started |
| M3 | Kubernetes, GitOps, policy | Git is the only path to production, and the cluster enforces it | Not started |
| M4 | Platform and observability | Per-tenant budgets and cost visible on a dashboard | Not started |
| M5 | Resilience and proof | Evidence it performs, survives failure, and can be understood | Not started |

WHAT 'FINISHED' MEANS FOR EVERY MILESTONE Three things, all of them: (1) the acceptance command passes from a clean rebuild, not from a machine that happens to be in a good state; (2) any decision made along the way has an ADR; (3) the milestone document in documentation/ is written - what was built, what differed from the plan, the limitations, and why each tool was chosen over its alternatives.

## M0 - Foundations   (COMPLETE)

Goal: prove the hardest physical dependency works before building anything on top of it - that a program Kubernetes starts can use the laptop GPU.

| Delivered | Notes |
| --- | --- |
| GPU reachable from a scheduled pod | Took three separate failures to achieve. The NVIDIA device plugin cannot work under WSL2 (NVML is unsupported against /dev/dxg); CDI injection is used instead. Full write-up in ADR 0002. |
| Pinned toolchain + make doctor | 15 tools, 28 environment checks, exits non-zero so CI can gate on it |
| Repository, Makefile, pre-commit | All hooks passing, including gitleaks and shellcheck |
| Cluster profiles | up-lite / up-full - the full stack will not co-exist with a GPU workload in the RAM available |
| Docker storage relocated | The original drive could not hold the vLLM image |

Acceptance (met): make down && make up && make gpu-check reports M0 ACCEPTANCE PASSED; make doctor reports 28 passed, 0 failed.

## M1 - The inference service   (COMPLETE)

Goal: a real model answering real requests on the local GPU, behind the first version of the gateway.

vLLM serving Qwen2.5-0.5B-Instruct, sized to 4 GB of VRAM

palisade-gateway in FastAPI: /healthz, /readyz, /v1/chat/completions, /metrics, with streaming

Multi-stage Dockerfile, non-root user, pinned base digest

docker-compose.yml for a fast local loop that does not need Kubernetes

Unit tests for auth, budget arithmetic and guard rules, plus one integration test

Acceptance: curl -N against the gateway streams tokens generated on the local GPU.

## M2 - Supply chain and CI/CD   (COMPLETE)

Goal: make it impossible to ship an artefact that has not been scanned, described and signed - and prove no long-lived cloud credential exists anywhere.

Terraform: S3 for model artifacts, S3 backend for state, GitHub OIDC provider, and an IAM role assumable only by this repository

A billing alarm set before any Terraform is written

GitHub Actions: lint, test, build, Trivy gate on HIGH/CRITICAL, Syft SBOM, cosign keyless signature, push to ghcr.io

Workflow hardened: least-privilege permissions:, third-party actions pinned to commit SHAs

terraform plan on pull requests, apply gated on merge

Acceptance: a green pipeline emits a signed image with an SBOM; cosign verify succeeds from the terminal; the GitHub repository contains no stored AWS secrets.

## M3 - Kubernetes, GitOps and policy   (COMPLETE)

Goal: git becomes the only route to production, and the cluster itself enforces the rules rather than trusting the pipeline.

Helm chart: Deployments, Services, Ingress, ConfigMaps, PodDisruptionBudget

Probes done properly - the startup probe matters because the model takes time to load and a liveness probe alone would crash-loop it forever

Argo CD via the Terraform Helm provider; app-of-apps with auto-sync and self-heal

Kyverno: verify cosign signatures, block :latest, require non-root, require resource limits, drop all capabilities, read-only root filesystem

NetworkPolicies: default-deny; gateway to vLLM and Redis only; no egress whatsoever from vLLM

Model verification init container: pull weights, verify SHA-256 and signature, refuse to start on mismatch

SOPS + age encrypted secrets committed to the repository

Acceptance: a push to Git deploys itself - and an unsigned image is refused by the cluster with a readable reason. Record that refusal; it is the strongest single demonstration in the project.

## M4 - Platform features and observability   (NEXT)

Goal: the platform becomes multi-tenant and legible - who is using it, what it costs, and whether it is healthy.

Hashed per-tenant API keys and sliding-window rate limits

Token budgets: pre-flight estimate before the GPU is touched, post-flight reconciliation against actual usage

Prompt guard: injection heuristics, PII redaction, clamps - each block a labelled metric

Response cache keyed per tenant, with hit rate and tokens saved measured

Prometheus, Grafana and a GPU exporter, slim enough to fit alongside the workload

Four dashboards: SLO (latency percentiles, error rate, time-to-first-token); GPU & Model (VRAM, utilisation, tokens/sec, queue depth); Cost & Tenancy (spend per tenant, budget burn-down); Security (blocks by reason, auth failures, admission denials)

Alert rules: SLO burn rate, GPU saturation, budget exhausted, injection-block spike, restart loop

Structured JSON audit logging with a request ID threaded through every hop - and prompt content deliberately excluded

Acceptance: traffic from two tenants shows divergent spend on the dashboard, and one hits its budget ceiling and receives 429 while the other is unaffected.

## M5 - Resilience, proof and storytelling

DO NOT SKIP THIS MILESTONE M0-M4 build the system. M5 is what actually gets you hired. Many repositories contain similar infrastructure; almost none contain a threat model, an SLO backed by real load-test numbers, and a blameless post-mortem. The infrastructure gets you shortlisted; the writing gets you the offer.

k6 load test ramping to saturation, run in CI

Chaos day - break it deliberately and take notes: kill vLLM mid-stream, exhaust VRAM, blackhole Redis, deploy a bad image

README.md: architecture diagram, quickstart, screenshots, and the admission-denial recording above the fold

docs/ARCHITECTURE.md plus the accumulated ADRs

docs/THREAT-MODEL.md: STRIDE for an LLM platform - model poisoning, prompt injection, token exhaustion as DoS, cross-tenant cache leakage, supply chain

docs/SLO.md: indicators, targets, error budget, and the measured numbers behind each

docs/RUNBOOK.md: the most likely alerts and the response to each

docs/POSTMORTEM-001.md: a blameless write-up of a real chaos-day failure

docs/COST.md: what this costs on real cloud, and the self-host versus hosted-API break-even

Cloudflare Tunnel demo, protected by a demo tenant with a hard budget cap

A short demo video: request, dashboard, unsigned deploy rejected, budget exhausted, chaos recovery

Acceptance: a stranger can understand the project without you in the room, and git clone && make up reproduces the platform on a clean machine.

# 6. Risks

Each risk has a response decided now, while calm - not at the point of failure.

| Risk | Likelihood | Response decided in advance |
| --- | --- | --- |
| GPU passthrough breaks after an update | Medium | Already survived once. The fallback is documented in ADR 0002: run vLLM as a host container and point an in-cluster Service with manual Endpoints at it. The gateway, policy, GitOps and observability layers are unaffected by which option is in use. |
| RAM exhausted once the full stack runs | High | Cluster profiles (up-lite / up-full), a capped WSL2 VM, slim Prometheus with short retention, and running observability only when working on it. |
| VRAM too small for the chosen model | Medium | Start at 0.5B in fp16; move to a 4-bit quantisation if a larger model is wanted. Model size is irrelevant to the DevOps narrative - saying so is itself a good answer. |
| Disk exhaustion | Medium | Already hit once. Everything large lives on the working drive; the system drive is kept clear. |
| An accidental cloud charge | Low | A billing alarm set before any Terraform, free-tier services only, no compute of any kind, and a tested terraform destroy. |
| Scope creep - adding RAG, a service mesh, multi-cloud, an operator | High | The exclusion list in section 4.1 is binding. New ideas go to docs/FUTURE.md, not into the repository. This is the most likely way the project fails. |
| Built but never written up | Medium | A milestone is not finished until its document exists. That is the definition, not an aspiration. |
| Losing momentum without a schedule | Medium | The counterweight to working without one: every milestone ends in something demonstrable, so progress is always visible and the project is always presentable as it stands. |

# 7. Acceptance Tests

Each milestone is proven by a command, not by a feeling.

| Milestone | Verify with | Expected |
| --- | --- | --- |
| M0 | make down && make up && make gpu-check | M0 ACCEPTANCE PASSED; make doctor reports 28 passed, 0 failed (met) |
| M1 | curl -N localhost:8080/v1/chat/completions -d '{...}' | Tokens stream back, generated on the local GPU |
| M2 | cosign verify ghcr.io/saimcyber/palisade-gateway@sha256:... | Signature verifies against the GitHub identity; SBOM attached; no AWS secrets stored in the repository |
| M3 | argocd app get palisade, then apply an unsigned image | Synced and Healthy; the unsigned image is denied by Kyverno; vLLM has no outbound network |
| M4 | k6 run tests/load/two-tenants.js | Divergent spend per tenant on the dashboard; tenant B receives 429 at its cap while A is unaffected |
| M5 | k6 run tests/load/saturation.js | Meets the targets in docs/SLO.md; the public URL responds; all documents present |

FINAL ACCEPTANCE On a clean machine, git clone followed by make up reproduces the platform, and the screenshots in the README match what appears on screen. If a stranger cannot reproduce it, it is a demo rather than a platform - and that difference is exactly what is being assessed.

# 8. Cost Control

| Service | What is used | Cost |
| --- | --- | --- |
| Compute / GPU | The local laptop | $0 |
| Kubernetes | k3d, running locally in Docker | $0 |
| Container registry | GitHub Container Registry, public | $0 - unlimited for public images |
| CI/CD | GitHub Actions, public repository | $0 - unlimited minutes for public repos |
| Object storage | AWS S3, well under the free tier | $0 |
| Identity | AWS IAM, OIDC provider and roles | $0 - IAM is always free |
| Image signing | Sigstore public good instance | $0 |
| Public demo URL | Cloudflare Tunnel, free plan | $0 |
| Total |  | $0 |

TWO GUARD RAILS Set a billing alarm before writing a single line of Terraform, and never let Terraform provision compute - no EC2, no EKS, no NAT gateway, no load balancer. Those four are what generate surprise bills. Storage and identity do not.

## 8.1  The cost model to be able to quote

docs/COST.md should answer the question an AI company is genuinely wrestling with: at what point does self-hosting beat paying per token?

A hosted API has near-zero fixed cost and a linear per-token price. It wins at low and spiky volume.

A self-hosted GPU has a large fixed cost paid whether or not it is busy, and a near-zero marginal cost per token. It wins at high, steady volume.

The break-even is therefore a function of utilisation, not volume alone - which is precisely why the GPU utilisation dashboard is a financial instrument as much as a technical one.

Then the second-order factors that often decide it regardless of the arithmetic: data residency, latency floors, provider rate limits, and vendor concentration risk.